## Slide 1: SNHU Travel by Dylan Wienecke
Transitioning from Waterfall to Agile

## Slide 2: Scrum-Agile Overview
Scrum is a popular framework within the Agile project management methodology that focuses on iterative development, collaboration, and adaptability.
Agile focuses on delivering value quickly through incremental work cycles.
Scrum structures teams into specific roles using workflow tools and regular ceremonies to ensure continuous improvement and transparency.
Source: Shayna Joubert. (2024, July 1).

## Slide 3: Scrum Role: Product Owner
The Product Owner is primarily responsible for maximizing the value of a product through the work of the development team. They align the team(s) to the stakeholder(s), business vision, and end-user's needs.
How:
The key responsibilities of the Product Owner are crafting user stories, managing product backlogs, and prioritizing the features list. The Product Owner also serves as the primary communication between stakeholder(s) and the development team(s).
Why:
This role provides a high-level strategic roadmap to product development through clearly defined goals, requirements, and product vision. This role also carefully guides and evaluates progress from planning to deployment/delivery.
Source: Adobe. Adobe Communications Team. (2022, March 18).

## Slide 4: Scrum Role: Scrum Master
Scrum Masters ensure Scrum events take place (e.g., sprint planning, daily stand-ups, retrospectives) with positivity, productiveness, and within a specific timeframe.
How:
The key responsibilities of the Scrum Master are organizing and directing Scrum events, coaching/mentoring team members, and working closely with the Product Owner to manage the Product Backlog. Scrum Masters are also instrumental in removing impediments to the team.
Why:
This role is critical to facilitating the Scrum process, ensuring the team adheres to Agile principles and practices. They act as servant leaders, removing obstacles that impede progress and fostering an environment where the team can self-organize and focus on delivering value.
Source: Schwaber, K. & Sutherland, J. (2020).

## Slide 5: Scrum Role: Development Team
Developers are self-organizing, cross-functional, "titleless" teams of individuals who contribute to features that facilitate each Sprint Goals definition of "Done". These individuals act collaboratively and cohesively to deliver the increments that add value to the product.
How:
The key responsibilities of a Development Team is delivering high-quality code to the product within each sprint. "They have the “nuts and bolts” knowledge to know how Scrum helps them to achieve quality," according to Alami, A, et al(2022). They assist in prioritizing tasks, planning features, and addressing challenges inside a Scrum framework.
Why:
This role is crucial to the Scrum-Agile framework because they execute the work necessary to delivering a final product. Their expertise ensures backlog items are designed, developed, tested, and integrated effectively. By actively participating in Scrum events, they foster continuous improvement and transparency to the Projects primary objectives.
Source: Alami, A., & Krancher, O. (2022)

## Slide 6: Software Develoopment Lifecycle (SDLC)
SDLC is a systematic process used to create high-quality software. By breaking this process into manageable phases, teams can optimize resources and define a clear roadmap to successful application development.
Source: Edvaldo Freitas. (2024, November 7).
Phases:
Planning
Requirements & Analysis
Design
Implementation
Testing
Deployment
Maintenance & Evolution

## Slide 7: SDLC Phase 1: Planning
Description:
The first and most fundamental phase of the SDLC process is the Planning phase. During this phase, the foundation for which the entire development project rests, is defined. The team defines the project scope, objectives, requirements, and identifies necessary resources to facilitate these project goals.
Importance:
The planning phase of the SDLC is crucial to setting the foundation of the entire project. Effective planning helps identify potential risks early and provides a roadmap to guide the development process. This minimizes chances of scope creep and project delays. This phase also aligns stakeholders on expectations and ensures the final product meets user needs.
Source: Edvaldo Freitas. (2024, November 7).

## Slide 8: SDLC Phase 2: Requirements Analysis
Description:
The requirements phase focuses on gathering and defining the needs of the stakeholders and users to ensure that the product meets their expectations. Interviews, surveys, and research are used to document the required features and functionality in a clear detailed specification. This specification becomes the foundation for the design and development phases.
Importance:
The importance of this phase lies in its role in establishing a clear understanding of what needs to be built. This helps prevent misunderstanding and later costly revisions. The well-defined requirements help prioritize features, ensure the product delivers value, and guides the teams throughout the lifecycle.
Source: Edvaldo Freitas. (2024, November 7).

## Slide 9: SDLC Phase 3: Design
Description:
The design phase of the SDLC focuses on developing the software's architecture and detailed specifications based on the requirements gathered. This process helps ensure all components work together seamlessly, and often produces wireframes, flowcharts, and detailed schematics to guide development.
Importance:
Designing creates a blueprint for the software, ensuring that the final product is functional and accessible. Proper design helps prevent major changes during later phases by addressing potential issues early, saving time and resources. This helps promote scalable, efficient, and maintainable software, providing long-term value.
Source: Edvaldo Freitas. (2024, November 7).

## Slide 10: SDLC Phase 4: Implementation
Description:
The Implementation phase in the SDLC is where developers program code according to the specifications defined in the design phase. Utilizing best practices, frameworks, and development environments the development team builds core features. Integrating components and conducting unit tests to ensure the product functions as expected.
Importance:
The transformation of the theoretical design into a working product is the primary importance of the implementation phase. It directly impacts the software's functionality, performance, and overall quality. Effective implementation ensures the project stays aligned with the specified requirements, while also addressing any challenges that may arise during development. Poor execution of this phase can lead to defects, delays, and inefficient code, which can affect the entire project.
Source: Edvaldo Freitas. (2024, November 7).

## Slide 11: SDLC Phase 5: Testing
The t
Description:
The Testing phase involves evaluating the software to identify and fix defects, ensuring the product meets expectation. This phase often includes several types, unit testing, integration tests, system tests, and user acceptance tests. These are all designed to validate functionality, performance, security, and usability.
Importance:
The Testing phase is critical for gathering the necessary feedback to ensure the software meets the specified requirements and functions correctly. This phase can identify issues, reducing the cost and time needed for fixes in later phases. By thoroughly testing the software, teams can deliver more reliable, secure, and user-friendly products, ultimately preventing post-launch failure.
Source: Edvaldo Freitas. (2024, November 7).

## Slide 12: SDLC Phase 6: Deployment
The t
Description:
The Deployment phase in the SDLC is the process of releasing the software to a production environment. End-users can access and utilize the product. This phase involves tasks such as system installation, configuration, data migration, and sometimes user training. This phase also includes monitoring the system for issues post-launch and addressing any remaining bugs or performance concerns.
Importance:
The Deployment phase ensures that the software is properly implemented and function in a real-world environment. A smooth deployment minimizes downtime and user disruptions. Effective deployment includes providing support for ongoing maintenance, ensuring that the system can evolve post-launch.
Source: Edvaldo Freitas. (2024, November 7).

## Slide 13: SDLC Phase 7: Maintenance & Evolution
The t
Description:
The Maintenance & Evolution phase involves ongoing support, updates, and enhancements after the software has been deployed. The software is monitored for performance issues, bugs, and security vulnerabilities as conditions change. New features may be added in response to feedback or changing business needs.
Importance:
This phase ensures software remains relevant and continues to function effectively; keeping the software operational and adapting to evolving requirements. Without proper maintenance, software can become outdated or prone to failure. Ongoing maintenance can address unforeseen issues, improve performance, and introduce new features, ensuring the product remains valuable over time.
Source: Edvaldo Freitas. (2024, November 7).

## Slide 14: A Waterfall Approach
A Waterfall approach progresses through clearly defined phases—requirements, design, implementation, testing, deployment. While these phases are largely unchanged from the Agile phases, in Waterfall, there is no room for revisiting earlier phases without disrupting the timeline.
A Waterfall development approach would have been significantly impacted by an issue, such as transforming a scrollable list into a slideshow, would have been handled. If the scrollable list issue emerged during the implementation phase, the development team would likely have to return to the design phase adjusting and re-implementing the solution. This delay would affect the entire timeline to add the necessary changes. This delay could potentially lead to a rework of later phases, such as testing and deployment.

## Slide 15: Anecdote: Waterfall vs. Agile
Several factors come into play when deciding on a Waterfall vs. Agile approach to development. Projects with clearly defined requirements, and a low risk of change, are well suited to utilize a Waterfall methodology. The linear, sequential progress, of a Waterfall design is ideal for work with concrete and proven solutions already in place. Projects with dynamic requirements, however, are more suited to an Agile design. As requirements evolve, the flexibility and iterative approach of Agile development is advantageous for incorporating real-time feedback.
In my experience, the flexibility of Agile proved paramount to success when requirements changed mid-project. Conversely, a Waterfall approach would have required finalizing all requirements upfront, making mid-project changes more challenging. Ultimately, I think factors like project complexity, stakeholder involvement, and potential for changing requirements should guide the choice between Waterfall and Agile development.

## Slide 16: References:
Shayna Joubert. (2024, July 1). Agile vs. Scrum: What's the difference?. Northeastern University Graduate Programs. From https://graduate.northeastern.edu/resources/agile-vs-scrum/
Adobe. Adobe Communications Team. (2022, March 18). Scrum for Agile project management—What it is and how it works. Adobe Blog. From https://business.adobe.com/blog/basics/product-owner
Schwaber, K. & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. From https://scrumguides.org/scrum-guide.html#scrum-master
Edvaldo Freitas. (2024, November 7). 7 Stages of the Software Development Lifecycle. Kodus. From https://kodus.io/en/stages-of-the-software-development-lifecycle/
Alami, A., & Krancher, O. (2022). How Scrum adds value to achieving software quality?. Empirical software engineering, 27(7), 165. https://doi.org/10.1007/s10664-022-10208-4